**In-Stage Assessment Audit**

Name: Harry Elphick

Stage of development: 3/4

Date: 10/05/17

|  |  |  |
| --- | --- | --- |
| Issue # | Issues/Concerns | Resolved |
| MySQL issue #1 | We have a problem with MySQL as it only allowed us to write locally, resulting in us having to configure our own server to allow us to get past this issue. | YES |
| Graph issue #2 | Having problems with querying the graphs to get them to show results depending on the data of the IoT devices. The syntax is muddled up because it has to go through two databases and two languages. | YES |
| Graph issue #3 | A problem with the statistics graphs is that we referenced the value at key [19] but as the client hadn’t simulated sending enough data yet, there is no value at key [19] in the python list so we have got an index out of range error. | YES |
| UI issue #4 | The user interface could be better by making it more aesthetically pleasing however it does fulfil all requirements and match the designed wireframes/low fi prototypes which were developed early on in the development process. | NO |

**Assessment of risk to schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| Low | Medium | High |  |
|  |  |  | Next stage |
|  |  |  | Remainder of project |